Fieldmouse — Development Roadmap

Reflects SPEC.md v5.0. Sprints are sequenced as vertical slices — each sprint delivers working backend, frontend, and tests for a complete feature before the next sprint begins.

Rule: A sprint is not complete until its Definition of Done is fully satisfied. No new sprint starts until the current one is signed off.

Conventions

- Each sprint is 1–2 weeks depending on complexity

- Backend API is built and tested before frontend consumes it

- Every sprint includes: models → serializers → views → tests → frontend → smoke test

- Sprints are numbered, not dated — attach dates when planning begins

Sprint 0 — Project Setup

Goal: A working local development environment and CI pipeline before any feature code is written.

Deliverables:

- [ ] Docker Compose stack: Django, PostgreSQL, Redis, Celery worker, Celery beat, Mosquitto (MQTT), MinIO (object storage), React dev server

- [ ] Django project structure: apps (accounts, devices, ingestion, readings, rules, alerts, dashboards, notifications), split settings (base, dev, prod, test)

- [ ] React (Vite) project structure: pages/, components/, hooks/, services/, theme/

- [ ] .env.example with all required variables documented

- [ ] GitHub Actions CI: lint (flake8, isort, eslint) + full test suite (pytest + jest, all apps, all sprints) on every PR — fails and blocks merge on any single test failure

- [ ] Base test configuration: pytest-django, factory-boy for fixtures, Jest + React Testing Library

- [ ] README.md with setup instructions

Definition of Done:

- docker-compose up -d brings up all services with no errors

- pytest runs with 0 failures on an empty test suite

- npm test runs with 0 failures on an empty test suite

- A PR to main triggers CI and blocks merge on failure

Phase 1 — Foundation

Sprint 1 — Authentication

Goal: Users can log in, stay logged in, and log out securely.

Deliverables:

- [ ] Backend: User model, JWT login / token refresh / logout endpoints (SimpleJWT)

- [ ] Backend: Token blacklist on logout

- [ ] Backend: IsAuthenticated base permission class applied globally

- [ ] Backend: Tests — login happy path, invalid credentials, expired token, logout blacklists token

- [ ] Frontend: Login page (email + password form, validation, error states)

- [ ] Frontend: Auth context — stores tokens, auto-refreshes before expiry, clears on logout

- [ ] Frontend: Protected route wrapper — redirects unauthenticated users to login

Definition of Done:

- Can log in with valid credentials

- Invalid credentials show a clear error message

- Token refreshes silently in the background

- Logout clears session and redirects to login

- Accessing a protected route while unauthenticated redirects to login

Sprint 2 — Tenant Management (Fieldmouse Admin)

Goal: Fieldmouse Admin can create tenants and send the first admin invite.

Deliverables:

- [ ] Backend: Tenant model (with timezone field), TenantUser model

- [ ] Backend: Fieldmouse Admin guard (IsFieldmouseAdmin permission class)

- [ ] Backend: Tenant CRUD endpoints (Fieldmouse Admin only)

- [ ] Backend: Invite endpoint — generates invite token, sends email via configured email backend

- [ ] Backend: Tests — CRUD happy path, non-admin access denied, invite sent, duplicate tenant slug rejected

- [ ] Frontend: Fieldmouse Admin layout (separate nav from tenant user layout)

- [ ] Frontend: Tenant list page, create tenant form, tenant detail / edit page

- [ ] Frontend: Send invite action on tenant detail

Definition of Done:

- Fieldmouse Admin can create, view, edit, and deactivate tenants

- Invite email is sent to the first Tenant Admin

- Non-Fieldmouse-Admin users cannot access tenant management endpoints (403 returned)

- Deactivated tenant users cannot log in

Sprint 3 — Tenant User & Role Management

Goal: Tenant Admin can manage their organisation's users and roles.

Deliverables:

- [ ] Backend: Invite accept flow (set password from invite token)

- [ ] Backend: User list, role update, remove user endpoints — scoped to tenant

- [ ] Backend: IsTenantAdmin, IsOperator, IsViewOnly permission classes

- [ ] Backend: Tenant context middleware — resolves tenant from authenticated user

- [ ] Backend: Tests — invite flow, role change, removal, cross-tenant access denied, View-Only blocked from write endpoints

- [ ] Frontend: Accept invite page (set password)

- [ ] Frontend: User management page (list, invite, change role, remove)

Definition of Done:

- Invited user can accept invite and set their password

- Tenant Admin can invite, promote, demote, and remove users

- All role permission rules enforced on API (tested with cross-tenant and cross-role requests)

- Removed user immediately loses API access

Sprint 4 — Tenant Settings, Sites & Notification Groups

Goal: Tenant Admin can configure their organisation's timezone, create sites, and manage notification groups.

Deliverables:

- [ ] Backend: Tenant settings endpoint (update timezone)

- [ ] Backend: Site CRUD endpoints (scoped to tenant)

- [ ] Backend: NotificationGroup + NotificationGroupMember models and endpoints

- [ ] Backend: Auto-maintained system groups (All Users, All Admins, All Operators) — derived from TenantUser roles

- [ ] Backend: Tests — site isolation, system group membership auto-updates on role change

- [ ] Frontend: Tenant settings page (timezone picker)

- [ ] Frontend: Site management page (list, create, edit, delete)

- [ ] Frontend: Notification groups page (list, create, manage members)

Definition of Done:

- Tenant Admin can set timezone — persists and is returned on API responses

- Sites are isolated per tenant — Tenant A cannot see Tenant B's sites

- System groups reflect current user roles automatically

- Custom groups can be created with arbitrary members

Sprint 5 — Device Type Library & Device Registration

Goal: Fieldmouse Admin can define device types; Tenant Admin can register devices and go through the approval flow.

Deliverables:

- [ ] Backend: DeviceType model (with commands JSONB, stream type definitions, offline threshold, ack timeout)

- [ ] Backend: DeviceType CRUD (Fieldmouse Admin write, all authenticated read)

- [ ] Backend: Device model (with topic_format, offline_threshold_override_minutes, gateway_device_id)

- [ ] Backend: Device registration endpoint (creates device with status pending)

- [ ] Backend: Device approval endpoint (Fieldmouse Admin only)

- [ ] Backend: Tests — approval flow, pending device cannot ingest data, cross-tenant device isolation

- [ ] Frontend: Device type library page (Fieldmouse Admin — create/edit types, define commands and stream types)

- [ ] Frontend: Device registration form (Tenant Admin — name, serial, site, device type)

- [ ] Frontend: Pending device indicator + Fieldmouse Admin approval action

- [ ] Frontend: Device list page with status badges

Definition of Done:

- Fieldmouse Admin can create device types with stream type definitions and commands

- Tenant Admin can register a device — it appears as pending

- Fieldmouse Admin can approve or reject — approved devices become active

- Unapproved devices cannot submit data (API rejects with 403)

Phase 1 Sign-Off Checklist:

- [ ] All Sprint 0–5 tests passing (full cumulative suite — no failures, no skips)

- [ ] Manual smoke test: complete onboarding flow (create tenant → invite admin → set up site → register device → approve device)

- [ ] Cross-tenant isolation confirmed: Tenant A user cannot access Tenant B data on any endpoint

- [ ] Role permission matrix tested: every endpoint tested with each role

Phase 2 — Data Ingestion & Health

Sprint 6 — MQTT Infrastructure & Topic Router

Goal: The backend connects to the MQTT broker and can receive messages in both legacy and new topic formats.

Deliverables:

- [ ] Mosquitto broker running in Docker Compose with authentication

- [ ] Backend: Celery MQTT subscriber worker — subscribes to fm/mm/+/# and fieldmouse/scout/+/#

- [ ] Backend: Topic router — registered pattern matching, extracts (scout_serial, device_serial, message_type, stream_key) from any registered pattern

- [ ] Backend: Legacy v1 patterns registered (weatherstation, relays, tbox, admin)

- [ ] Backend: New v2 pattern registered

- [ ] Backend: Messages from unregistered/unapproved devices logged and discarded

- [ ] Backend: topic_format auto-detected and updated on Device record

- [ ] Backend: Tests — both topic formats parsed correctly, unknown device discarded, topic_format flips on format change

Definition of Done:

- MQTT worker starts with docker-compose up and connects to broker

- Test message on legacy topic format routed and parsed correctly

- Test message on new topic format routed and parsed correctly

- Message from unregistered serial number discarded and logged

Sprint 7 — Stream Ingestion & Auto-Discovery

Goal: Incoming telemetry is stored as StreamReadings; new stream keys automatically create Stream records.

Deliverables:

- [ ] Backend: Telemetry message handler — creates StreamReading for known streams

- [ ] Backend: Stream auto-discovery — unknown stream key on approved device creates new Stream record with data_type defaulting to numeric

- [ ] Backend: RuleStreamIndex maintained on stream creation (no rules yet, but infrastructure ready)

- [ ] Backend: Ingestion pipeline performance test — target < 5s latency from receipt to stored reading

- [ ] Backend: Tests — happy path ingestion, stream auto-creation, duplicate reading handling, unapproved device rejected

Definition of Done:

- Sending a telemetry MQTT message results in a StreamReading in the database within 5 seconds

- A new stream key auto-creates a Stream record

- An unapproved device's messages are discarded with no data stored

Sprint 8 — Device Health Monitoring

Goal: Device health is tracked in real time; offline detection runs automatically.

Deliverables:

- [ ] Backend: DeviceHealth record updated on every received message (last_seen_at, signal, battery, activity_level derived from thresholds)

- [ ] Backend: Health topic handler for Scout health messages

- [ ] Backend: Celery beat task — checks all active devices against their offline threshold, marks offline when exceeded

- [ ] Backend: Per-device threshold override respected

- [ ] Backend: Tests — activity_level derivation, offline detection at threshold, override respected

- [ ] Frontend: Device list — health status indicator (colour-coded: online/degraded/critical/offline)

- [ ] Frontend: Device detail — health tab (battery, signal, last seen, first active, activity level)

Definition of Done:

- Devices show correct health status on device list within 30 seconds of status change

- A device with no messages for longer than its threshold is marked offline

- Per-device threshold override overrides device type default

Sprint 9 — Stream Configuration UI

Goal: Tenant Admin can configure how streams are labelled and which appear on dashboards.

Deliverables:

- [ ] Backend: Stream label, unit override PATCH endpoint

- [ ] Backend: Stream display enable/disable PATCH endpoint

- [ ] Backend: Tests — label/unit updates persist, display flag does not affect data storage

- [ ] Frontend: Streams tab on device detail — list all streams with current value, label/unit edit inline, display toggle

Definition of Done:

- Tenant Admin can rename streams and set units

- Toggling display off hides a stream from dashboard widgets but data continues to be stored

- Disabled streams still appear in the configuration list (just marked as disabled)

Sprint 10 — 3rd Party API Integration

Goal: Fieldmouse Admin can add a provider; Tenant Admin can connect their account and have devices auto-discovered.

Deliverables:

- [ ] Backend: ThirdPartyAPIProvider model + CRUD (Fieldmouse Admin)

- [ ] Backend: DataSource + DataSourceDevice models

- [ ] Backend: Device discovery endpoint — calls provider's discovery endpoint using tenant credentials, returns device list

- [ ] Backend: DataSourceDevice connect endpoint — creates virtual Device records for selected devices

- [ ] Backend: Celery beat poller — calls detail endpoint per active DataSourceDevice on provider's interval

- [ ] Backend: OAuth2 password grant token handling + refresh

- [ ] Backend: Poll failure logging, retry with exponential backoff, device health warning on consecutive failures

- [ ] Backend: Tests — discovery flow, polling stores StreamReadings, auth failure handled, retry logic

- [ ] Frontend: Fieldmouse Admin — provider library (create provider, define auth schema, discovery/detail endpoints, available streams)

- [ ] Frontend: Tenant Admin — add data source (pick provider → enter credentials → discover devices → select devices → select streams)

- [ ] Frontend: DataSource management page (list connected devices, add/remove devices)

Definition of Done:

- SoilScouts (or equivalent) provider can be configured by Fieldmouse Admin

- Tenant Admin can connect their SoilScouts account, see discovered devices, and select which to activate

- StreamReadings appear in the database within one poll interval of connecting

Phase 2 Sign-Off Checklist:

- [ ] All Sprint 0–10 tests passing (full cumulative suite — no failures, no skips)

- [ ] Manual smoke test: register Scout → send MQTT message → verify StreamReading stored → verify device health updated

- [ ] Manual smoke test: add 3rd party data source → discover devices → confirm readings stored

- [ ] Legacy topic format confirmed working with a test client

- [ ] Offline detection confirmed by stopping MQTT messages and waiting for threshold

Phase 3 — Dashboards & Visualisation

Sprint 11 — Dashboard Foundation & Value Card

Goal: Tenant Admin can create dashboards and add value card widgets.

Deliverables:

- [ ] Backend: Dashboard + DashboardWidget CRUD endpoints

- [ ] Backend: Stream readings endpoint with ?from=&to=&limit= filtering

- [ ] Backend: Tests — dashboard isolation per tenant, widget CRUD, time range filtering

- [ ] Frontend: Dashboard list page (create, delete, navigate between dashboards)

- [ ] Frontend: Dashboard canvas — fixed grid layout with column selector (1/2/3 cols)

- [ ] Frontend: Widget builder modal — stream picker (site → device → stream)

- [ ] Frontend: Value card widget — latest reading, trend indicator, time since last update

- [ ] Frontend: 30-second auto-refresh

Definition of Done:

- Can create a dashboard, set column count, add a value card widget bound to a stream

- Value card shows live data and updates every 30 seconds

- Dashboard is shared across all tenant users — all roles can see it

Sprint 12 — Line Chart & Gauge Widgets

Goal: Tenant Admin can add line charts with multiple streams and dual Y-axes, and gauge widgets.

Deliverables:

- [ ] Frontend: Line chart widget — multiple streams per chart, dual Y-axis support, each stream as a separate line, configurable time range

- [ ] Frontend: Gauge widget — single stream, configurable min/max/threshold bands

- [ ] Frontend: Time range selector (last hour / 24h / 7d / 30d / custom)

- [ ] Frontend: Cross-device stream selection in widget builder

Definition of Done:

- Line chart renders multiple streams from different devices on the same chart

- Dual Y-axis works — left and right axis each have independently selected streams

- Gauge reflects current value with correct band colouring

- Time range change reloads chart data

Sprint 13 — Status Indicator & Health/Uptime Chart Widgets

Goal: All 5 widget types are complete; dashboard layout is polished.

Deliverables:

- [ ] Frontend: Status indicator widget — colour/label driven by stream value mapped to device type's status indicator config

- [ ] Frontend: Health/uptime chart widget — online/offline history, battery and signal as line charts

- [ ] Frontend: Widget drag-to-reorder within grid

- [ ] Frontend: Responsive reflow — single column below 1024px

Definition of Done:

- All 5 widget types working: line chart, gauge, value card, status indicator, health/uptime chart

- Status indicator correctly maps stream values to colours/labels as configured on device type

- Widgets can be reordered by drag

- Layout reflows correctly on a 768px-wide browser window

Phase 3 Sign-Off Checklist:

- [ ] All Sprint 0–13 tests passing (full cumulative suite — no failures, no skips)

- [ ] Manual smoke test: create dashboard with all 5 widget types, confirm live data updates

- [ ] Cross-device widget confirmed — single line chart showing streams from two different devices

- [ ] Responsive layout confirmed at 768px and 1024px widths

Phase 4 — Rules Engine & Alerts

Sprint 14 — Rule Data Model & API

Goal: Rules can be created, edited, and deleted via API with full data model in place.

Deliverables:

- [ ] Backend: Rule, RuleConditionGroup, RuleCondition, RuleAction, RuleStreamIndex, RuleAuditLog models

- [ ] Backend: Rule CRUD endpoints (Tenant Admin only)

- [ ] Backend: RuleStreamIndex maintained automatically on rule create/edit/delete

- [ ] Backend: RuleAuditLog entry created on every rule save (before/after diff)

- [ ] Backend: Tests — cross-tenant isolation, Admin-only rule creation, RuleStreamIndex accuracy, audit log immutability

Definition of Done:

- Rules can be created with conditions and actions via API

- RuleStreamIndex correctly maps every referenced stream to the rule

- Every save creates an audit log entry with before/after field values

- Tenant B cannot read or modify Tenant A's rules

Sprint 15 — Rule Builder Frontend

Goal: Tenant Admin can build a complete rule using the visual step-flow interface.

Deliverables:

- [ ] Frontend: Rule list page (list, enable/disable toggle, delete)

- [ ] Frontend: Rule builder — step flow (name/description → schedule gate → conditions → actions → review & save)

- [ ] Frontend: Schedule gate step — day multi-select (with Weekdays/Weekends/Every day shortcuts) + optional time window

- [ ] Frontend: Condition builder — add/remove groups, AND/OR per group, top-level AND/OR, stream picker (site → device → stream), operator dropdown filtered by stream data type, value input adapts to type (number/toggle/text)

- [ ] Frontend: Staleness condition option — select stream + enter threshold

- [ ] Frontend: Action builder — notification action (channels + groups/users + message template with variable hints), device command action (device + command picker, param form)

- [ ] Frontend: Review step — summary of all conditions and actions before saving

- [ ] Frontend: Rule detail page with audit trail tab

Definition of Done:

- Can build and save a complete rule with multiple condition groups and multiple actions

- Operator dropdown shows only valid operators for the selected stream's data type

- Schedule gate saves correctly and is reflected in review step

- Audit trail tab shows all historical changes with before/after values

Sprint 16 — Rule Evaluation Engine

Goal: Rules evaluate automatically when qualifying readings arrive; firing is correct and race-condition safe.

Deliverables:

- [ ] Backend: Celery task dispatched on StreamReading save — looks up rules via RuleStreamIndex, evaluates each

- [ ] Backend: Schedule gate evaluation (day of week + time window in tenant timezone)

- [ ] Backend: Point-in-time condition evaluation (numeric/boolean/string operators)

- [ ] Backend: Compound condition group evaluation (AND/OR per group, top-level AND/OR)

- [ ] Backend: Re-triggering suppression — fire only on false→true transition

- [ ] Backend: Redis atomic flag (SET rule:{id}:state NX) for concurrency safety

- [ ] Backend: Cooldown logic — respect cooldown_minutes before re-firing after condition clears

- [ ] Backend: Rule.current_state and last_fired_at updated on every evaluation

- [ ] Backend: Tests — false→true fires, true→true suppressed, true→false clears state, cooldown respected, concurrent evaluation race condition test

Definition of Done:

- A rule with temp > 30 fires exactly once when temperature crosses 30

- Stays suppressed while temperature remains above 30

- Fires again after temperature drops below 30 and rises above again

- Two simultaneous readings do not cause duplicate firing (Redis flag test)

- Schedule gate prevents firing outside the configured window

Sprint 17 — Staleness Conditions & Rule Polish

Goal: Staleness conditions work; rule engine handles all edge cases.

Deliverables:

- [ ] Backend: Celery beat task (60s interval) — evaluates all active staleness conditions across all tenants

- [ ] Backend: Staleness condition fires when stream has not reported within staleness_minutes

- [ ] Backend: Staleness condition clears when stream reports again

- [ ] Backend: Minimum staleness threshold enforcement (2 minutes minimum)

- [ ] Backend: Tests — staleness fires after threshold, clears on new reading, 2min minimum enforced

- [ ] Frontend: Rule list page shows last fired time and current state badge

- [ ] Frontend: Rule detail shows current state, last fired, next earliest fire (if cooldown active)

Definition of Done:

- A staleness condition fires within 60 seconds of the threshold being exceeded

- Clears automatically when the stream reports again

- Configuring a threshold below 2 minutes returns a validation error

Sprint 18 — Alerts

Goal: Rule firings create alerts; operators can manage alert status.

Deliverables:

- [ ] Backend: Alert record created atomically with rule firing (same Celery task as evaluation)

- [ ] Backend: Alert acknowledge endpoint (Admin + Operator) — accepts optional acknowledged_note

- [ ] Backend: Alert resolve endpoint (Admin + Operator)

- [ ] Backend: Alert list endpoint — active alerts and history, filterable by site/device/rule/status

- [ ] Backend: Tests — alert created on fire, duplicate alert prevention (one active per rule), acknowledge/resolve transitions, View-Only cannot acknowledge

- [ ] Frontend: Alert feed — active alert view (what is wrong right now)

- [ ] Frontend: Alert history tab — all past firings, filterable

- [ ] Frontend: Alert detail — rule name, triggered at, device/site, acknowledge action (single tap + optional note field), resolve action

- [ ] Frontend: Alert badge in navigation (count of active alerts)

Definition of Done:

- Rule firing creates exactly one Alert record

- Active alert feed shows only current unresolved issues

- Acknowledging an alert with a note saves correctly

- View-Only user sees alerts but acknowledge/resolve buttons are hidden/disabled

- Alert badge updates within 30 seconds of a new alert

Phase 4 Sign-Off Checklist:

- [ ] All Sprint 0–18 tests passing (full cumulative suite — no failures, no skips)

- [ ] Manual smoke test: build a rule → trigger condition → confirm alert created → acknowledge → resolve

- [ ] Staleness rule confirmed: disconnect device, wait for threshold, confirm alert fires

- [ ] Concurrent evaluation test: send 10 rapid readings, confirm rule fires exactly once

- [ ] Schedule gate confirmed: rule does not fire outside configured time window

Phase 5 — Notifications, Control & Export

Sprint 19 — In-App Notifications & System Events

Goal: Users receive in-app notifications for alerts and system events.

Deliverables:

- [ ] Backend: Notification model — supports both alert-triggered and system event types

- [ ] Backend: In-app notification creation on alert fire (per targeted user)

- [ ] Backend: System event notifications: device approved, device offline, device deleted, DataSource poll failure

- [ ] Backend: Unread count endpoint

- [ ] Backend: Mark as read endpoint

- [ ] Backend: Tests — notification created per targeted user, system events generate notifications, unread count accurate

- [ ] Frontend: Notification bell in nav with unread badge

- [ ] Frontend: Notification dropdown/panel — list with unread indicators, tap to navigate to related alert

- [ ] Frontend: Mark as read on open

Definition of Done:

- Alert fire generates in-app notifications for all targeted users

- Device going offline generates a system notification

- Unread badge count is accurate

- Tapping a notification navigates to the relevant alert

Sprint 20 — Email & SMS Notifications

Goal: Users receive email and SMS notifications on alert fire; opt-out is respected.

Deliverables:

- [ ] Backend: Email delivery via configured SMTP backend (AWS SES or any SMTP provider — set via EMAIL_* env vars)

- [ ] Backend: SMS delivery via chosen provider

- [ ] Backend: Per-channel user preferences — in-app and email on by default, SMS off by default (opt-in)

- [ ] Backend: SMS blocked at delivery if user has not opted in, regardless of rule action channels

- [ ] Backend: Delivery failure logging and single retry

- [ ] Backend: User notification preferences endpoint

- [ ] Backend: Tests — email sent to targeted users, SMS not sent to non-opted-in user, opted-out user not emailed, failure logged, retry attempted

- [ ] Frontend: User profile / notification preferences page — email/in-app toggles (default on), SMS toggle (default off, with explanation that SMS must be explicitly enabled)

Definition of Done:

- Alert fires trigger in-app and email to targeted users by default

- SMS only sent to users who have explicitly opted in

- A user who has opted out of email does not receive email notifications

- Failed deliveries are logged with error detail and retried once

Sprint 21 — Device Commands

Goal: Admin and Operator can send commands to devices; commands are logged and ack tracked.

Deliverables:

- [ ] Backend: Command send endpoint — validates command and params against device type definition, publishes to MQTT

- [ ] Backend: MQTT ack listener — receives ack, updates CommandLog

- [ ] Backend: Timeout detection Celery task — marks CommandLog as timed_out after device type timeout period

- [ ] Backend: CommandLog CRUD (history endpoint)

- [ ] Backend: Tests — command validated against device type, ack received updates log, timeout fires correctly, View-Only blocked

- [ ] Frontend: Send command button on device detail (Admin + Operator only)

- [ ] Frontend: Command picker — shows commands registered for this device type

- [ ] Frontend: Command param form — auto-generated from param schema (number input, toggle, text field per param type)

- [ ] Frontend: Command history tab on device detail

Definition of Done:

- Can send a command from the UI — appears in command history with status sent

- Mock ack received — status updates to acknowledged

- No ack within timeout period — status updates to timed_out

- View-Only user cannot see the send command button

Sprint 22 — CSV Data Export

Goal: Admin and Operator can export stream data as a streaming CSV download.

Deliverables:

- [ ] Backend: StreamingHttpResponse CSV export endpoint — queries readings in batches, streams rows to client

- [ ] Backend: CSV format: one row per timestamp, wide format with value+unit column pairs per stream

- [ ] Backend: DataExport log entry created on each export

- [ ] Backend: Export history endpoint (Admin only)

- [ ] Backend: Tests — CSV format correct, multi-stream export correct, large dataset does not timeout, non-Admin cannot view history

- [ ] Frontend: Data export page — date range picker + multi-stream selector

- [ ] Frontend: Download CSV button — triggers streaming download

- [ ] Frontend: Export history table (Admin only)

Definition of Done:

- Export with 3 streams over 30 days downloads as a single correctly formatted CSV

- Large exports do not timeout (streaming confirmed)

- Export history shows correct metadata

- Operator can export but cannot see history

Sprint 23 — Fieldmouse Admin Notifications & Platform Events

Goal: Fieldmouse Admins receive notifications for platform-level events.

Deliverables:

- [ ] Backend: Fieldmouse Admin notification generation for: pending device approvals, MQTT broker connectivity failures, 3rd party API provider failures affecting multiple tenants

- [ ] Backend: Notification event registry — centralised registration of event types (not hardcoded)

- [ ] Backend: Tests — each platform event generates correct notifications, only Fieldmouse Admins receive them

- [ ] Frontend: Fieldmouse Admin notification panel (separate from tenant user notifications)

Definition of Done:

- Pending device creates a notification for all Fieldmouse Admins

- MQTT connectivity failure creates a platform notification

- Notification event registry allows new event types to be added without code changes to the dispatch layer

Sprint 24 — Push Notifications

Goal: Mobile push notifications delivered via Expo Push Service (in preparation for Phase 6 mobile app, but infrastructure built now).

Deliverables:

- [ ] Backend: Expo push token storage on user profile

- [ ] Backend: Push notification delivery on alert fire (alongside in-app/email/SMS)

- [ ] Backend: Tests — push token stored, push dispatched on alert fire

Definition of Done:

- Push notification infrastructure in place and tested

- Ready to be consumed by Phase 6 React Native app with no backend changes

Sprint 25 — Integration Testing & Phase 1–5 Sign-Off

Goal: All features work end-to-end; the platform is stable and ready for Phase 6.

Deliverables:

- [ ] End-to-end tests (Playwright) for key user journeys:

  - Onboarding: create tenant → invite admin → set up site → register device → approve device

  - Ingestion: send MQTT reading → verify StreamReading → verify health update

  - Rules: build rule → trigger condition → alert fires → in-app notification received → acknowledge alert

  - Commands: send command → ack received → history logged

  - Export: configure export → download CSV → verify format

- [ ] Performance audit: identify and fix any N+1 queries, slow endpoints (> 500ms on realistic data)

- [ ] Security audit: cross-tenant isolation, auth bypass attempts, View-Only access checks

- [ ] Bug fix sprint — address all issues found during E2E and audits

Definition of Done:

- All Playwright E2E tests pass

- No endpoint returns data from another tenant under any circumstances

- No endpoint exceeds 500ms on a dataset of 100k StreamReadings

- All known bugs resolved or explicitly deferred with rationale

Phases 1–5 Final Sign-Off:

- [ ] All Sprint 0–25 complete with passing tests (full cumulative suite — no failures, no skips)

- [ ] E2E tests passing

- [ ] No open P1 or P2 bugs

- [ ] SPEC.md and ERD.md up to date with any changes made during development

Phase 6 — React Native Mobile App

Plan this phase in detail when Phase 1–5 sign-off is complete.

High-level scope:

- React Native (Expo) app targeting iOS and Android

- Key screens: dashboard viewer, device list + detail, alert feed, acknowledge alert, send command

- Push notifications via Expo Push Service (backend already built in Sprint 24)

- Offline: cached dashboard view, graceful degradation

Phase 7 — Polish & Scale

Plan when Phase 6 is complete.

- Real-time WebSocket push (replace polling)

- PDF report builder

- Downsampled historical data for long-term charts

- Performance: CDN, read replicas, query optimisation

- Per-user dashboards

- Data sovereignty configuration

Phase 8 — Future

Requires separate planning and discussion.

- Runner device support (offline rule execution at the edge)

- ML/AI rule conditions

- Rule approval workflows

- Alert escalation policies

- Scheduled data exports